Weekly Progress Report - Enterprise IT Support Copilot

IBM Internship POC | Status through 10 July 2026 |

| Domains OCP/SNO + Orchestrate + Bob | Backend FastAPI + LangGraph |  | Retrieval OpenSearch BM25 + kNN | Evaluation 38/40 passed = 95% |  | Tests 58+ focused tests passing |
| --- | --- | --- | --- | --- | --- | --- |
| Started With - Built a controlled RAG backend for OpenShift Container Platform and Single Node OpenShift support. - Created FastAPI service with /v1/assist, /healthz, /readyz, API-key auth, Pydantic schemas, and OpenAPI spec for watsonx Orchestrate. - Designed a bounded LangGraph workflow for classification, scope resolution, retrieval, evidence checks, answer generation, citation validation, and safety handling. - Implemented watsonx.ai providers for Slate embeddings and Granite generation. |  | Core Delivery - Built PDF ingestion from IBM Cloud Object Storage/local files using parsing, chunking, metadata validation, embeddings, and OpenSearch indexing. - Implemented hybrid retrieval using BM25 keyword search, vector kNN search, and Reciprocal Rank Fusion. - Indexed the approved OCP/SNO corpus, including installation, networking, storage, troubleshooting, authentication, operators, and update guides. - Added deterministic refusal/clarification behavior for ambiguous, unsupported, out-of-scope, or insufficient-evidence requests. |  |  | Latest Additions - Expanded the product into a multi-domain Enterprise IT Support Copilot covering OCP/SNO, IBM watsonx Orchestrate, and IBM Bob. - Added web documentation ingestion through web source discovery plus HTML, Markdown, and plain-text parsing. - Added new corpus manifests for watsonx Orchestrate and IBM Bob, plus multi-domain taxonomy, classifier, and scope routing updates. - Fixed non-OCP source labels and Orchestrate payload normalization so IBM Bob/Orchestrate questions route correctly and return product-aware citations. |  |

Current status: working citation-grounded support backend with validated OpenShift/SNO evaluation, multi-domain expansion, Orchestrate integration guidance, Docker/Code Engine deployment docs, and documented next work for broader Bob/Orchestrate evaluation and cross-version retrieval.

- Additionally: The NCR interns have volunteered to support the management for the SKO Event taking part on 13th June

- Formed teams for the Watsonx Challeng, brainstorming and formulating ideas for the problem statement